Ramanujan's Interface - Master To-Do List

_Intelligent Cloud Lab | print-and-tick checklist | 2026-07-02_

0. Project setup, IP & infrastructure

☐  Initialize git repo in Ramanujn's-Interface/ (product root)

☐  Configure separate ICL AWS profile (aws configure --profile icl) — new account, never cross-billed

☐  Migrate domain intelligentcloud.guru from old AWS account to new ICL account

☐  Keep pattern library / generators server-side only (no client SDK, never open-source) — moat rule

☐  Build the commercial shell fresh in ICL - use no third-party product code

☐  Convert ICL-1 provisional patent -> utility filing (keep IFS/Banach equations filed, not published)

☐  Founder-only: complete marketplace / seller registrations (legal entity, tax, banking)

1. Deterministic engine - spec-core (LIBRARIES: author the CODE)

☐  Package existing spec-engine (spec_parser.py, component_mapper.py, pattern_library.py, spec-schema.json) into engine/

☐  Prove f(spec)=code running in the new ICL home (parse sample YAML -> emit React)

☐  pattern-lib-web: package the 16 live patterns (L-01..L-06, C-01..C-10)

☐  Add complex component patterns: image, heading/text, nav bar, hero section, feature grid

☐  Expand pattern library from 16 -> 58 patterns (D/E/S/V/A/F/I/X categories) as demand dictates

☐  quality-gates library: accessibility (WCAG) + performance checks, guaranteed by construction

☐  verify-preview library: headless-Chrome render + visual diff (reuse existing pipeline)

☐  commercial-core: build ICL's own auth / api / turnstile / bot-protection

2. Design fidelity & ingest libraries

☐  design-tokens library: extract colors / fonts / spacing -> CSS (so output LOOKS like the design)

☐  ingest-figma: Figma REST/MCP -> normalized design tree

☐  ingest-canva: Canva Connect export -> normalized (lower priority; autofill is Enterprise-gated)

☐  ingest-vision: any custom graphic (PNG/JPG) -> layout structure (hardest; the 'any graphic' unlock)

3. Multi-target emitters (framework-agnostic + mobile)

☐  pattern-lib-html: deterministic HTML/CSS emitter

☐  pattern-lib-native: React Native / Expo emitter (the 'mobile app' output)

☐  (reference only) study Builder.io Mitosis for one-IR -> many-frameworks (do NOT put in the engine)

4. Agents (author the SPEC, never the code)

☐  ingest-agent (vision): Figma / Canva / graphic -> structured design description

☐  spec-author-agent (CORE): design or prompt -> valid YAML spec (schema-constrained, few-shot from reference specs)

☐  token-extract-agent: design -> theme tokens (feeds design-tokens)

☐  spec-repair-agent: validate + auto-fix spec against schema

☐  verify-agent: render vs source visual diff -> feedback loop

☐  orchestrator-agent: MCP tool running ingest -> spec -> generate -> verify

☐  pattern-proposal-agent: unmapped element -> propose new pattern (human-reviewed) [later]

5. API & commercial layer

☐  API layer: POST design|spec -> code (the a-UI-01 / hosted endpoint)

☐  API-key authentication + rate limiting

☐  Usage metering

☐  Stripe metered / subscription billing

☐  Landing page + docs + self-serve signup (build ICL's own UI core)

☐  Pricing tiers: indie $29-49 / Pro $99 / Agency $199+ (protects the $99 blended ARPU)

☐  (Phase 2) subscription hosted model (multi-tenant hosting + per-customer deploy) - DEFER

6. Hosting & deploy

☐  Stand up ICL EC2 / Lambda + API Gateway

☐  nginx config for static React sites

☐  Deploy pipeline (build -> server -> CDN/CloudFront invalidate)

☐  Monitoring / alarms

7. Cloud marketplaces (OUR side by Aug 15; approval time is external)

☐  Research + pick a marketplace-enablement layer (Tackle / Suger / Clazar / Labra) - one integration, not three

☐  FILE GCP Marketplace partner application FIRST (approval-gated even to start building)

☐  AWS Marketplace: seller registration + metering integration + listing content

☐  Azure Marketplace: Partner Center + SaaS fulfillment API + listing content

☐  GCP Marketplace: procurement API integration + listing content (after partner approval)

☐  Submit all three (our side) by Aug 15

8. WP -> React migration (first use cases = dogfood + case studies + alpha)

☐  Restart one WordPress instance briefly OR locate DB/XML backups (content access)

☐  Confirm each site type: brochure/marketing (easy) vs dynamic (forms / WooCommerce / membership)

☐  Site #1 (semi-manual): build & validate spec-core + ingest + design-tokens against it

☐  Per site x6: extract content (WP REST /wp-json or XML export)

☐  Per site x6: capture design -> screenshot -> vision-ingest -> SPEC (or map to L/C patterns)

☐  Per site x6: extract theme tokens (colors / fonts) -> design-tokens

☐  Per site x6: generate React via engine + populate content

☐  Per site x6: deploy to nginx on ICL EC2

☐  Write case studies: migration speed, cost savings (WP servers -> static), perf/SEO gains

☐  Capture the speed-up curve (Site 1 days -> Site 6 hours) as the headline metric

9. Launch milestones

☐  Aug 1, 2026 - ALPHA on Product Hunt + similar (lean metered API: YAML->code + Stripe + landing; NO Figma/hosted/mobile in alpha)

☐  Aug 15, 2026 - our side of AWS/Azure/GCP marketplace listings submitted

☐  Sept 1, 2026 - full marketing launch (Pune agency)

☐  Mar 31, 2027 - reach 10,000 subscribers (1/3 of target; 30k x $99/mo = ~$3M/mo target)

10. Moat & IP protection

☐  Legal lock: ICL-1 utility conversion; keep equations filed not published

☐  Technical lock: pattern library 100% server-side; no client SDK; never open-source

☐  Compounding lock: data flywheel - log every ingested design to improve agents + grow token/spec corpus

11. Team, offshore & personal

☐  Final interviews of ~10 developers (HR does strict vetting first)

☐  Plan & prepare short-term family relocation to Pune

12. Marketing (SEPARATE TRACK - not built here)

☐  Handled by marketing firm + Google tools, own plan & budget

☐  Reference only in this project; do not build marketing assets in the engineering lane

13. Delivery model - no source export (current plan)

☐  Default delivery = hosted running result via API; NEVER return source code (except vetted Enterprise export tier)

☐  Position as deterministic math-based UI API that replaces the probabilistic LLM call

☐  Reject client-side DRM/encryption; protect by keeping engine server-side

14. Hosted site architecture (hybrid serverless)

☐  Static site served from S3 + CloudFront (on-demand build container, torn down when idle)

☐  Contact form: static form + Cloudflare Turnstile -> API Gateway -> one generic SMTP-relay Lambda

☐  Email offloaded to reseller's own SMTP; write setup docs for ~12 providers (SendGrid, SES, GoDaddy, etc.)

☐  "Post to your own endpoint" mode, automated by an agent

☐  Chat widget calls reseller's own LLM endpoint directly (zero chat cost/liability)

☐  Reseller connects own domain (CNAME to CloudFront); managed DNS = paid add-on

☐  Confirm target ~$1-2/site all-in, ~90% gross margin at $99

15. Canva Premium App - the beachhead (Canva sells it)

☐  Build narrow, delightful in-editor app: "turn your Canva design into a real website" (one-click)

☐  Ingest via Canva Design Editing API (structured design -> high fidelity)

☐  Keep export/upload fallback (non-dependent; serves non-Canva users too)

☐  List via Canva Premium Apps Program (Canva markets, bills, revenue-shares)

☐  Design flow ADDITIVE - output stays in Canva ecosystem (Canva keeps user + hosting + upsell)

☐  Free-to-try -> premium funnel to drive installs + ratings

☐  Seed reviews/installs from WP case studies + first creator-resellers

☐  Keep non-Canva channels live so slow approval can't stall launch

☐  (Earned, later) OEM/embed deal for native my.canva.site output

16. Pricing & upsell ladder (Macy's, not dollar store)

☐  Anchor tier: $99 premium; NOT a race to the bottom vs Canva free Websites

☐  Build upsells from day one: e-commerce/store, multi-site, custom domain + pro email

☐  Advanced functionality: booking, memberships, CRM/forms, analytics

☐  AI features add-on (chat/agent, content, SEO)

☐  Traffic/bandwidth tiers; priority support/SLA; managed "keep it fresh" updates

☐  Agency/team seats + white-label (highest ACV)

☐  Target NRR > 100% (grow MRR, not just logos)

17. Internal moat & agent hardening

☐  Class A (core algorithm, pattern library, IFS) = FOUNDER-ONLY; no engineer touches it

☐  All engineers (trainee or senior) operate through hardened agents (on-call, scaling, features)

☐  Wall Class A off from the trainee/senior repo entirely

☐  Red-team the agents themselves (what can they see/log/return about Class A?)

☐  Break-glass succession envelope for Class A (sealed/encrypted access; bus-factor mitigation)

☐  API-surface defenses: rate limits, enumeration/anomaly detection (IDS/IPS agent), per-tenant sets, output fingerprinting

18. Go-to-market & business plan (current)

☐  Canva Premium App launch: first week of August

☐  Full product (APIs + features) complete by mid-August (excl. marketplace approval)

☐  Relocate to India mid-August

☐  Sign India web-design/marketing firm as first reseller + marketing arm (barter or paid)

☐  Stand up YouTube channel + ads (studied YouTube/Google algorithm approach)

☐  4-person offsite marketing team (~$2k/mo) + ~$3k ads; ~$5k initial push

☐  Recruit Canva-ecosystem creators (educators, VAs, template sellers, small agencies) as resellers

☐  Hold M/E ratio ~6 (product built -> distribution is the bottleneck); reinvest all margin

19. Validation gate & reliability (first 1,000)

☐  Instrument from customer #1: conversion by channel, churn/retention, NRR/expansion, CAC by channel

☐  First 1,000 paying at $99 = validation gate; scale what converts

☐  Target ~$1M/month combined within 6 months of hitting 1,000 (target, not forecast until validated)

☐  Senior anchor (founder + AI review) for reliability/security/incident response (hosted = critical infra)

☐  India trainee hiring: walk-in interviews; ~$10k for 4 trainees / 6 months for feature work via agents